# RBA OPMO Monthly Makgotla Report – April 2016

# Events scheduled in the coming month

# (1/4/2016 – 31/4/2016)

| Event Name | Region | Date |
| --- | --- | --- |
| Dumela Phokeng (North Region A: Thethe High & North Region B: Macharora, Bonwakgogo Primary) | North | Saturday, 2 April 2016 |
| Dumela Phokeng (North East Region: Mmanapè High) | North East | Sunday, 3 April 2016 |
| Dumela Phokeng (Central Region: Matsukubyane High) | Central | Saturday, 9 April 2016 |
| Dumela Phokeng (South East Region: Tshukudu High) | South East | Sunday, 10 April 2016 |
| Traditional Council meeting | Capital | Wednesday, 13 April 2016 |
| Dumela Phokeng (Capital Region: Bafokeng Civic Centre) | Capital | Saturday, 16 April 2016 |
| RBED: Farmers market session | Capital | Saturday, 30 April 2016 |
| TENDER OPPORTUNITY – Street light maintenance. | All | April 2016 Tenders |
| TENDER OPPORTUNITY – Earth works equip. Mechanical service. | All | April 2016 Tenders |
| TENDER OPPORTUNITY – Maintenance of roads & storm water structures | All | April 2016 Tenders |
| TENDER OPPORTUNITY – Maintenance plumbing | All | April 2016 Tenders |
| TENDER OPPORTUNITY – Cleaning services | All | April 2016 Tenders |
| TENDER OPPORTUNITY – Infrastructure - Water Reticulation | All | April 2016 Tenders |
| TENDER OPPORTUNITY – Infrastructure - Water | All | April 2016 Tenders |

# Big Projects (Currently Active)

# (As at 15/3/2016)

| Project Name | Project Manager | Budget Source | Progress % | End date | Region; Village |
| --- | --- | --- | --- | --- | --- |
| Establishment of OVC (Orphans & Vulnerable Children) in Luka | Lerato Makgale | External Funding | 45.6% | 23 June 2016 | North; Luka |
| Establishment of a Place of Safety | Gladys Pikanisi | RBN | 37.9% | 12 May 2017 | North; Luka |
| Monitoring Tlaseng Construction of Roads & Storm Water Drainage Phase 3 (IDP project) | Walter Katane | RLM | 59.1% | 31 March 2016 | North East; Tlaseng |
| Monitoring Construction of a Road in Tsitsing & Storm Water Drainage (IDP project) | Walter Katane | RLM | 56.7% | 31 March 2016 | North East; Tsitsing |
| Monitoring Upgrade and Construction of Internal Roads in Serutube and Mafika Phase 2 (IDP project) | Walter Katane | RLM | 55.9% | 31 March 2016 | Central; Serutube & Mafika |
| Establishment of Play Therapy Room | Gladys Pikanisi |  | 92.3% | 17 July 2016 | Capital; Phokeng |
| Land Policy Development | Eric Nkele |  | 85.6% | 31 March 2016 | All |
| Establishment of mini market in RBN | Gillian Senne & contractors |  | 52.3% | 29 July 2016 | North & Capital; Luka & Phokeng |
| Plan 35 Development | Martin Bekker & SNG Consultants |  | 51.6% | 19 November 2016 | All |
| Establishment and Management of the animal pound/feedlot in Bafokeng | Gillian Senne |  | 65.2% | 30 May 2016 | North East; Tlaseng |
| Installation of Boreholes and windmills 2015 | Gillian Senne |  | 67.9% | 18 March 2016 | North; North East; Central; Capital; Luka, Phokeng, Tlaseng, Marakana & Mosenthal, Mogojane |
| FNB I Homes | Teresa le Roux |  | 50.1% | 26 September 2016 | North, Luka |

# Projects scheduled to start in the coming month

# (1/4/2016 – 30/4/2016)

| Project Name | Project Manager | Budget Source | Planned Benefits | Region |
| --- | --- | --- | --- | --- |
| PULA Fieldwork for Census | Mmusi Nthau | RBN & External Funders | Well managed fieldworkers resulting in a relevant database | All |
| PULA Household Survey Fieldwork Management 2016 | Lebogang Kgongwana | RBN & External Funders | Well managed fieldworkers resulting in a relevant database | All |

# Projects completed in the previous month

# (1/2/2016 – 29/2/2016)

| Project Name | Project Manager | Budget Source | Actual/ Realised Benefits | Region |
| --- | --- | --- | --- | --- |
| Proposed New cemeteries for Royal Bafokeng Nation | Reotshepile Tlhapane | N/A | Increased burial space across the entire region | All |
| Environmental Quality Index | Mmusi Nthau | RBN | Information on the state of the environmental in the South East region | South East, All villages |
| Community Perception and Feedback Reference Groups | Mmusi Nthau | RBN | Detailed information on Community Perception on service delivery in order to inform decision making and planning | All |
| RBN road maintenance 2015 | Walter Katane | RBN | Local SMMEs employed; Local Labourers employed; Increase in quality and safety of RBN roads | All |
| Collection/crush pens 2015 | Gillian Senne | RBN | 5 Crush pens erected; 3 Local SMMEs employed; Creating an enabling environment for farming | Central, North, Capital, South East; all villages |
| ABSA supply database registration | Talent Muzambi | N/A | Local SMMEs to register in the ABSA database | All |
| Tour Guide training project | Talent Muzambi | RBN | 8 young Bafokeng people trained on tourism; Skills development making individuals potentially more employable | All |