# RBA OPMO Monthly Makgotla Report – November 2016

# Community Events scheduled in the coming month

# (1/11/2016 – 29/10/2016)

| Event Name | Region | Date |
| --- | --- | --- |
| Kgotha kgothe | Capital | Saturday, 19 November 2016 |
| HSDS: Letsema (Community Outreach, Social Service) |  | Friday, 25 November 2016 |
| RBED: Farmers market session |  | Saturday, 26 November 2016 |
| Bakwena Lifestyle 5km Fun run/walk | South East | Saturday, 26 November 2016 |

# Big Projects (Currently Active)

# (As at 15/10/2016)

| Project Name | Responsible Department | Budget Source | Progress % | End date | Region; Village |
| --- | --- | --- | --- | --- | --- |
| Population and Use of Land Audit (PULA) 2016 | Research | RBN & External Funders | 41.2% | 23 May 2017 | All |
| Focused Approach -Enterprise Development Phase 1 | RBED | External Funders | 60.8% | 30 December 2017 | All |
| Land Policy Development | Traditional Governance | RBN | 90.4% | 14 October 2016 | All |
| Establishment of cooperatives at the sheltered employment centre | HSDS | RBN | 70.4% | 30 November 2016 | Capital; Lefaragathla |
| Establishment of mini market in RBN | Land Use & Agriculture | RBN | 75.2% | 31 October 2016 | North & Capital; Luka & Phokeng |
| Plan 35 Development | GCOO | RBN | 77.3% | 19 November 2016 | All |
| Establishment and Management of the animal pound/feedlot in Bafokeng | Land Use & Agriculture | RBN | 61.7% | 17 October 2016 | North East; Tlaseng |
| Lefaragathle Old Pump House Upgrade | Infrastructure Maintenance | RBN | 63.8% | 16 November 2016 | Capital; Lefaragathla |
| Monitoring the Construction of High-mast Lighting in RBN Villages (IDP project) | Infrastructure Maintenance | RLM | 94.6% | 28 October 2016 | North, Central, South East; Kanana, Seutube, Marakana & Mosenthal, Mabitse, Tlapa & Tlapa East, Rasimone, Lesung, Mafika, Robega |
| Monitoring the Construction of Road and Stormwater in Magokgwane (IDP project) | Infrastructure Maintenance | RLM | 67.4% | 13 December 2016 | Capital; Phokeng |
| Monitoring the Construction of Road and Stormwater in Lenatong (IDP project) | Infrastructure Maintenance | RLM | 76.3% | 9 December 2016 | Capital; Lenatong |
| Marketing for Bafokeng Tourism Establishments | RBED | RBN | 93.9% | 26 October 2016 | All |
| Establishment of Community and Nutrition and Development Center (CNDC) Project | HSDS | RBN | 67.1% | 31 March 2017 | Central, Capital; Kanana, Lefaragatlha |
| Establishment of a wound clinic within Mfidikwe and Thekwane Health Centre | HSDS | RBN | 93.6% | 18 November 2016 | South East; Thekwane, Mfidikwe |
| Marriage seminar (Couples Retreat) 2016 | HSDS | RBN | 96.10% | 28 September 2016 |  |

# Projects scheduled to start in the coming month

# (1/11/2016 – 30/11/2016)

| Project Name | Responsible Department | Budget Source | Planned Benefits | Region |
| --- | --- | --- | --- | --- |
| Kgotha Kgothe November 2016 | Traditional Governance | RBN | 3000 Community members expected to attend; 12 Local SMMEs appointed | Capital; Phokeng |
| RBED/CCBSA Youth Entrepreneurship Programme | Pule Segoe | RBED | +/- 1000 youth receiving Entrepreneurship training; +/- 400 youth receiving Sales skills training; +/- 100 Youth receiving Business skills training; 45 Youth receiving operating shop containers | All |
| RBED Youth SMME Development Plan | Kabelo Moatshe | RBE | 300 youth SMME accessing opportunities amounting to R90, 000 000.00 | All |

# Projects completed in the previous month

# (1/10/2016 – 31/10/2016)

| Project Name | Responsible Department | Budget Source | Actual/ Realised Benefits | Region; Village |
| --- | --- | --- | --- | --- |
| Monitoring the Standard Bank Housing Project | Kealeboga Mmope | RLM | 4 members of community receiving house | North; Luka & Mogono Capital; Phokeng & Kgale |
| Kimberley pilgrimage | Moleboheng Mohapi | RBA |  | All |
| Marriage seminar (Couples Retreat) 2016 | Kabaro Neswiswa | RBN |  | Al |

RBN Tender opportunities

# (1/11/2016 – 30/11/2016)

| Opportunity Detail | Date |
| --- | --- |
| No confirmed tender opportunities for November |  |

# Procurement Spend on Local SMMEs by mines and RBN Entities

|  | Procurement Spend |  |  |
| --- | --- | --- | --- |
|  | September only | Year-to-date (Jan – August) | % of total Procurement Spend (YTD) |
| Impala | R 0.00 | R194 608 837.00 | Unknown |
| RBPlats | R 17 120 500.00 | R138 213 252.00 | Unknown |
| Fraser Alexander | R 0.00 | R 812 777.00 | Unknown |
| RBN Entities | R 5 878 634.00 | R 35 704 541.00 | ±16% |