# RBA OPMO Monthly Makgotla Report – September 2016

# Community Events scheduled in the coming month

# (1/9/2016 – 30/9/2016)

| Event Name | Region | Date |
| --- | --- | --- |
| Bakwena Lifestyle 5km Fun run/walk | Capital | Saturday, 17 September 2016 |
| Kimberley Pilgrimage/ Kimberley Commemoration | All | Saturday, 24 September 2016 |
| RBED: Farmers market session | Capital | Saturday, 24 September 2016 |
| HSDS: Letsema (People with Disability) | North | Friday, 30 September 2016 |

# Big Projects (Currently Active)

# (As at 12/8/2016)

| Project Name | Responsible Department | Budget Source | Progress % | End date | Region; Village |
| --- | --- | --- | --- | --- | --- |
| Population and Use of Land Audit (PULA) 2016 | Research | RBN & External Funders | 33.2% | 15 December 2016 | All |
| Monitoring Construction of a Road in Tsitsing & Storm Water Drainage (IDP project) | Infrastructure Maintenance (IDP project) | RLM | 94.3% | 31 August 2016 | North East; Tsitsing |
| Focused Approach -Enterprise Development Phase 1 | RBED | External Funders | 55.8% | 30 December 2017 | All |
| Land Policy Development | Traditional Governance | RBN | 88.1% | 30 September 2016 | All |
| Establishment of cooperatives at the sheltered employment centre | HSDS | RBN | 70.4% | 6 September 2016 | Capital; Lefaragathla |
| Establishment of mini market in RBN | Land Use & Agriculture | RBN | 61.3% | 5 September 2016 | North & Capital; Luka & Phokeng |
| Plan 35 Development | GCOO | RBN | 69.1% | 19 November 2016 | All |
| Establishment and Management of the animal pound/feedlot in Bafokeng | Land Use & Agriculture | RBN | 61.3% | 17 October 2016 | North East; Tlaseng |
| Lefaragathle Old Pump House Upgrade | Infrastructure Maintenance | RBN | 39% | 18 August 2016 | Capital; Lefaragathla |
| Monitoring the Standard Bank Housing Project | Infrastructure Maintenance | RLM | 73.3% | 30 August 2016 | North, Capital; Luka, Mogono, Phokeng, Kgale |
| Monitoring the Construction of High-mast Lighting in RBN Villages (IDP project) | Infrastructure Maintenance | RLM | 84.6% | 12 August 2016 | North, Central, South East; Kanana, Seutube, Marakana & Mosenthal, Mabitse, Tlapa & Tlapa East, Rasimone, Lesung, Mafika, Robega |
| Monitoring the Construction of Road and Stormwater in Magokgwane (IDP project) | Infrastructure Maintenance | RLM | 50.1% | 13 October 2016 | Capital; Phokeng |
| Monitoring the Construction of Road and Stormwater in Lenatong (IDP project) | Infrastructure Maintenance | RLM | 51.1% | 14 October 2016 | Capital; Lenatong |
| Marketing for Bafokeng Tourism Establishments | RBED | RBN | 58.5% | 27 December 2016 | All |
| Establishment of Community and Nutrition and Development Center (CNDC) Project | HSDS | RBN | 26.1% | 31 March 2017 | Central, Capital; Kanana, Lefaragatlha |
| Kimberley pilgrimage | Arts & Culture | RBN | 72.8% | 12 October 2016 | All |
| Establishment of a wound clinic within Mfidikwe and Thekwane Health Centre | HSDS | RBN | 53.6% | 18 November 2016 | South East; Thekwane, Mfidikwe |
| Annual Royal Bafokeng Boys and Girls Basketball Tournament 2016 | RBS | RBN | 12.7% | 28 August 2016 | Capital; Phokeng |

# Projects scheduled to start in the coming month

# (1/9/2016 – 30/9/2016)

| Project Name | Responsible Department | Budget Source | Planned Benefits | Region |
| --- | --- | --- | --- | --- |
| Royal Bafokeng Jr NBA/Jr WNBA League finals 2016 | RBS | RBN | 120 Youth expected to participate; 2 Local SMMEs appointed | All |
| Kgotha Kgothe November 2016 | Traditional Governance | RBN | 3000 Community members expected to attend; 12 Local SMMEs appointed | Capital; Phokeng |

# Projects completed in the previous month

# (1/7/2016 – 31/7/2016)

| Project Name | Responsible Department | Budget Source | Actual/ Realised Benefits | Region; Village |
| --- | --- | --- | --- | --- |
| Collection of outstanding rentals: Farms and Commercial (Jan 2012 - Dec 2014) | Infrastructure Maintenance | RBN | No outstanding debts were collected by the external legal entity appointed | All |
| Preparations for Olympics Rio 2016 | RBS | RBN | 2 Bafokeng athletes going to the Olympics | Capital; Phokeng, Lefaragatlha |
| Compilation of fixed asset register | Finance | RBN | An accurate fixed asset register for the RBN to enhance the integrity of the balance sheet | Capital; Phokeng |
| Monitoring the Phase II Construction of Roads and Stormwater in Chaneng (IDP Project) | Infrastructure Maintenance | RLM | 1.57 km of new surfaced roads | North; Chaneng |
| Installation of Tracking Devices on the RBN Fleet | Procurement | RBN | 134 Vehicles with installed tracking devices | Capital; Phokeng |
| Bakwena 5km Lifestyle fun run/walk | RBS | RBN | 815 Community members attending the event | Capital; Phokeng |
| Youth Kgotha Kgothe 2016 | Traditional Governance | RBN | 817 members of the youth attending | Capital; Phokeng |

RBN Tender opportunities

# (1/9/2016 – 30/9/2016)

| Opportunity Detail | Date |
| --- | --- |
| No confirmed tender opportunities for September |  |

# Procurement Spend on Local SMMEs by mines and RBN Entities

|  | Procurement Spend |  |  |
| --- | --- | --- | --- |
|  | July only | Year-to-date (Jan – July) | % of total Procurement Spend (YTD) |
| Impala | R 0.00 | R194 608 837.00 | Unknown |
| RBPlats | R 17 003 222.00 | R106 943 090.00 | Unknown |
| Fraser Alexander | R 0.00 | R 812 777.00 | Unknown |
| RBN Entities | R 4 055 103.00 | R 25 483 072.00 | ±40% |