# RBA OPMO Monthly Makgotla Report – May 2016

# Community Events scheduled in the coming month

# (1/5/2016 – 31/5/2016)

| Event Name | Region | Date |
| --- | --- | --- |
| North East Primary Schools Football & Netball League Round 1 | North East | Wednesday, 4 May 2016 |
| North East Primary Schools Football & Netball League Round 2 | North East | Friday, 6 May 2016 |
| Royal Bafokeng Jr.nba/wnba Basketball League Tournament | Capital | Saturday, 7 May 2016 |
| Secondary Schools Athletics Championships | Capital | Saturday, 7 May 2016 |
| Traditional council meeting | Capital | Wednesday, 11 May 2016 |
| South East Primary Schools Football & Netball League Round 1 | South East | Wednesday, 11 May 2016 |
| South East Primary Schools Football & Netball League Round 2 | South East | Friday, 13 May 2016 |
| Central Primary Schools Football & Netball League Round 1 | Central | Wednesday, 18 May 2016 |
| Central Primary Schools Football & Netball League Round 2 | Central | Friday, 20 May 2016 |
| Kgotha Kgothe | Capital | Saturday, 21 May 2016 |
| Royal Bafokeng Secondary Schools Netball Championships | Capital | Saturday, 21 May 2016 |
| Capital Primary Schools Football & Netball League Round 3 | Capital | Wednesday, 25 May 2016 |
| Capital Primary Schools Football & Netball League Round 4 | Capital | Friday, 27 May 2016 |
| Royal Bafokeng Secondary Schools 7 a Side Football Championships | Capital | Saturday, 28 May 2016 |
| RBED: Farmers market session | Capital | Saturday, 28 May 2016 |

# Big Projects (Currently Active)

# (As at 14/5/2016)

| Project Name | Responsible Department | Budget Source | Progress % | End date | Region; Village |
| --- | --- | --- | --- | --- | --- |
| Establishment of OVC (Orphans & Vulnerable Children) in Luka | HSDS | External Funding | 45.8% | 23 June 2016 | North; Luka |
| Monitoring Tlaseng Construction of Roads & Storm Water Drainage Phase 3 (IDP project) | Infrastructure Maintenance | RLM | 54.8% | 6 May 2016 | North East; Tlaseng |
| Monitoring Construction of a Road in Tsitsing & Storm Water Drainage (IDP project) | Infrastructure Maintenance | RLM | 90.6% | 6 May 2016 | North East; Tsitsing |
| Monitoring Upgrade and Construction of Internal Roads in Serutube and Mafika Phase 2 (IDP project) | Infrastructure Maintenance | RLM | 90.4% | 6 May 2016 | Central; Serutube & Mafika |
| Focused Approach -Enterprise Development Phase 1 | RBED | External Funders | 55.2% | 30 December 2017 | All |
| Establishment of Play Therapy Room | HSDS | RBN | 89.1% | 7 August 2016 | Capital; Phokeng |
| Land Policy Development | Traditional Governance | RBN | 84.5% | 6 May 2016 | All |
| Establishment of mini market in RBN | Land Use & Agriculture | RBN | 59.4% | 29 July 2016 | North & Capital; Luka & Phokeng |
| Plan 35 Development | GCOO | RBN | 51.6% | 19 November 2016 | All |
| Establishment and Management of the animal pound/feedlot in Bafokeng | Land Use & Agriculture | RBN | 65.2% | 30 May 2016 | North East; Tlaseng |
| Installation of Boreholes and windmills 2015 | Land Use & Agriculture | RBN | 70.1% | 29 April 2016 | North; North East; Central; Capital; Luka, Phokeng, Tlaseng, Marakana & Mosenthal, Mogojane |
| FNB I Homes | Moumo | FNB | 50.6% | 26 September 2016 | North, Luka |
| Lefaragathle Old Pump House Upgrade | Infrastructure Maintenance | RBN | 26.2% | 13 May 2016 | Capital; Lefaragatlha |
| Monitoring the Construction of High-mast Lighting in RBN Villages (IDP project) | Infrastructure Maintenance | RLM | 6% | 12 August 2016 | North, Central, South East; Kanana, Seutube, Marakana & Mosenthal, Mabitse, Tlapa & Tlapa East, Rasimone, Lesung, Mafika, Robega |

# Projects scheduled to start in the coming month

# (1/5/2016 – 31/5/2016)

| Project Name | Responsible Department | Budget Source | Planned Benefits | Region |
| --- | --- | --- | --- | --- |
| Kgotha Kgothe May 2016 | Traditional Governance | RBN & External Funders | Well informed community. Local volunteers and local SMMEs appointed | Capital |

# Projects completed in the previous month

# (1/3/2016 – 31/3/2016)

| Project Name | Responsible Department | Budget Source | Actual/ Realised Benefits | Region |
| --- | --- | --- | --- | --- |
| Corporate Identity (Branding) | Traditional Governance | RBN | A recognisable identity for the RBN organisation | Capital, Phokeng |
| Servicing of fire equipment in all RBN buildings | HSDS | RBN | 85 RBN buildings with fire equipment in good order | All |
| GIS hyperlinks | Infrastructure Maintenance | N/A | 145 Properties with GIS Hyperlinks Easy access to soft copies of building plans and property documents. | All |

# RBA Procurement Spend on Local SMMEs

|  | Procurement Spend |  |
| --- | --- | --- |
|  | March only | Year-to-date (Jan – Mar) |
| January – March | R 1 134 643.87 | R 4 208 916.95 |